# Project Status Report

Project Name: Digital Transformation Platform
Client: XXXXXXXXX
Project Manager: XXXXXXXXX
Reporting Period: Week 8 of 24

# Overall Project Health

| Area | Overall | Schedule | Budget | Quality |
| --- | --- | --- | --- | --- |
| Status | Green | Amber | Green | Green |

# Executive Summary

The project is progressing according to the approved plan. Core development activities have been completed. A minor schedule risk has been identified related to third-party integration; mitigation actions are in place and no impact to the final go-live date is expected.

# Key Achievements (This Period)

Completion of Phase 2 development

Security and compliance review completed

Integration design finalized with external vendor

# Planned Activities (Next Period)

Begin User Acceptance Testing (UAT)

Execute third-party system integration

Conduct end-user training sessions

# Key Risks & Issues

| ID | Description | Impact | Status |
| --- | --- | --- | --- |
| R-03 | Delay in third-party API delivery | Medium | Mitigated |
| I-02 | Limited business user availability for UAT | Low | Open |